Development Timeline of Secure Radio Modem (SRM) Prototype – Near Real Time Communication

|  |  |  |  |
| --- | --- | --- | --- |
| Work Package | Activity | Deliverables | Delivery Time |
| System Design | Explore Real Time Vocoder | Design and Spec Doc | 1 Months |
| Explore HW Based OFDM |
| Explore Lemsaneg Algorithm |
| Design Prototype |
| System Development | Develop RT Vocoder | Working Prototype | 4 Months |
| Develop HW Based OFDM |
| Develop Algorithm Selection Interface |
| Develop Prototype |
| Test Prototype |
| System Delivery | Test with Lemsaneg | Test Report | 1 Week |